Week 1

* Lucy shared graphs and talked them through the data
* Wassem shared cosine similarity findings, can use Lucy’s song data to work on next part
* Jakub shared research on how he will use user listening data
* Lucy does not have user listening data, but will find user listening data for Jakub and clean it and stuff so Jakub can use it
* Genre quantitive, make it so we can compare similar genres
* Change it so week 3 and 4 both Jakub and Waseem are coding their respective models
* Lucy will be doing some research on how to improve, extra features adding
* Implement extra meetings to go over compatiibility of algorithms and keep them accountable
* Lucy week 4 research and suggesting improvements
* Lucy week 5 start on user interface and web app
* Week 5 Waseem and Jakub (with Lucy’s help) put two algorithms together and test it
* Week 6 combine algorithms with web app (or API), Lucy and Jakub do this
* Week 6 Waseem doing tipy tappy write up